“Heaven’s Light is Our Guide”

Rajshahi University of Engineering & Technology

Department of Computer Science & Engineering

Progress Report

Course Code                :  CSE-2100

Course Title                 :  Software development project I.

| Submitted By Name : Kafayet Monoar Nahin Section : A Roll : 1903044 Year : 2nd Year, Odd Semester Department of CSE, RUET. | Submitted To Tasmia Jannat Lecturer, Department of CSE, RUET. |
| --- | --- |

Progress Report

Date:22.06.2022

- Learned:

- Basic of HTML, CSS(Bootstrap) and Javascript;

- Learned how to embed a video from youtube;

- Learned how to create a Navigation Bar.

- Project Progress:

- Developed Navbar using HTML;

- Developed a static login system and a logout option;

- Embedded  video from youtube for the teaching system;

- Problem:

No problem right now.

- Next:

- Need to develop signup and dynamic login system;

- Need to develop the posting system;

- Including a system for the teachers to take online exams;

- Need to create a about page.

Date:30.07.2022

- Learned:

- Basic of HTML, CSS(Bootstrap) and Javascript;

- Basic of Django (Python);

- Learned backend using Django.

- Learned how to create a dynamic login and registration system.

- Project Progress:

- Developed a dynamic sign up/registration system;

- Developed a dynamic login system and logout option.

- Problem:

No problem right now.

- Next:

- Need to develop the posting system;

- Including a system for the teachers to take online exams;

- Need to create a about page.

Date:23.10.2022

- Learned:

- Basic of HTML, CSS(Bootstrap) and Javascript;

- Basic of Django (Python);

- Learned how to upload a video using Django.

- Project Progress:

- Developed the video uploading or, posting system;

- Create a page about the website.

- Problem:

- Email verification is not working correctly .